# Initial Project Planning Template

| Date | 1 July 2026 |
| --- | --- |
| Team ID | SWTID-2026-8600 |
| Project Name | Credit Card Approval Prediction |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

The following sprint plan outlines the development activities for the Credit Card Approval Prediction System. The project follows an Agile approach with multiple sprints covering data collection, preprocessing, machine learning model development, Flask web application development, testing, and IBM Cloud deployment.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Dataset Collection | USN-1 | As a developer, I will collect the credit card approval dataset from a reliable source for model training. | 2 | High | 2 | 25 June | 27 June |
| Sprint-1 | Data Understanding | USN-2 | As a data analyst, I will analyze applicant attributes such as income, employment status, education, and credit history to understand the dataset. | 2 | High | 2 | 25 June | 27 June |
| Sprint-2 | Data Preprocessing | USN-3 | As a developer, I will clean the dataset by handling missing values, removing duplicates, encoding categorical variables, and scaling numerical features. | 3 | High | 2 | 28 June | 30 June |
| Sprint-2 | Exploratory Data Analysis | USN-4 | As a data analyst, I will create count plots, distribution plots, and correlation analysis to identify patterns in applicant data. | 2 | Medium | 2 | 28 June | 30 June |
| Sprint-3 | Machine Learning Model Development | USN-5 | As a machine learning engineer, I will train Logistic Regression, Decision Tree, Random Forest, and XGBoost models and compare their performance. | 5 | High | 2 | 1 July | 3 July |
| Sprint-3 | Model Evaluation | USN-6 | As a developer, I will evaluate the trained models using Accuracy, Precision, Recall, F1-Score, Confusion Matrix, and Classification Report. | 3 | High | 1 | 3 July | 3July |
| Sprint-4 | Flask Web Application | USN-7 | As a user, I can enter applicant details through a web interface and receive an instant credit card approval prediction. | 5 | High | 2 | 4July | 4July |
| Sprint-4 | IBM Cloud Deployment | USN-8 | As an administrator, I can deploy the trained model using IBM Watson Machine Learning for cloud-based real-time prediction. | 4 | High | 1 | 5July | 5July |
| Sprint-5 | Testing & Validation | USN-9 | As a tester, I will verify prediction accuracy, validate application functionality, and resolve identified issues. | 3 | Medium | 2 | 6July | 6July |
| Sprint-5 | Documentation & Final Review | USN-10 | As a project team, we will complete documentation, prepare the project presentation, update GitHub, and finalize the project for submission. | 2 | High | 5 | 7July | 7July |